## Slide 1: BIM Building Information Modeling
Zijie Yuan
Ian F. C. Smith
EPFL, Switzerland

## Slide 2: Overview
  1 Introduction
  2 Specifications of BIM
  3 Features and Benefits of BIM
  4 Integration through the Building Life-cycle
  5 Risks, Challenges and Future
  6 Summary

## Slide 3: 1 Introduction

## Slide 4: AEC Market Trend
  (IHS Economics, 2013)
Global yearly construction spending
Residential From less than 3 trillion in 2010 to 4 trillion in 2020
Structures From 2.3 trillion in 2010 to more than 3 trillion in 2020
Infrastructure From less than 2 trillion in 2010 to more than 3 trillion in 2020
Total more than 11 trillion in 2020 (per year!)
Notes: Stanford University Center for Integrated Facilities Engineering (CIFE) figures based on 32 major projects using BIM indicates benefits such as (CIFE, 2007):
Up to 40% elimination of unbudgeted change.
Cost estimation accuracy within 3%.
Up to 80% reduction in time taken to generate a cost estimate.
A savings of up to 10% of the contract value through clash detections.
Up to 7% reduction in project time.
Dean (2007) carried out a research study to examine if BIM should be taught as a subject to the construction management students. He conducted two questionnaire surveys targeted at general contractors and ASC construction management programs in the Southeast. Based on the gathered data, he concluded in general that construction management programs should teach BIM to their students. The main reasons behind this conclusion were:
Approximately 70% of the industry participants indicated that they are either using or considering to use BIM in their companies. This trend indicates that the BIM utilization in the construction industry is going to increase.
Approximately 75% of survey participants consider employment candidates with BIM skills to have an advantage over candidates who lack BIM knowledge.
In another study, Woo (2006) pointed out that properly structured BIM courses would provide industry-required knowledge to prepare students for successful careers in the AEC industry. Instead of teaching a separate course, he suggested to reconfigure the existing construction courses to integrate BIM into the course contents.

## Slide 5: Traditional Asset Delivery Process
Paper-based documentation & communication
Unanticipated field costs and delays due to errors, omissions and changes during construction.
Significant time to carry out critical assessment of design information.
Costly fabrication due to inconsistency, inaccuracy and uncertainty in design.
Most fabrication and construction is onsite where exact conditions are known.
Compared with factory environments, errors are more common due to ill-defined and changing onsite conditions.
Notes: Discuss the traditional building delivery process’s drawbacks, raise the problems need to be solve
Raise the BIM solution with it benefits

## Slide 6: Traditional Asset Delivery Process
Lack of collaboration and much fragmentation
Incompatible systems in use by various teams make it difficult to collaborate efficiently.
Bad interoperability prevents team members from sharing information quickly and accurately, resulting in added costs in construction, operation and maintenance phases.
  (Eastman, 2008)
Limited depth of building information in drawings
Leads to the need for re-entering data for post- design simulation and analysis.
Notes: Discuss the traditional building delivery process’s drawbacks, raise the problems need to be solve
Raise the BIM solution with it benefits

## Slide 7: Cost of Changes
Refined from http://www.hok.com/thought-leadership/patrick-macleamy-on-the-future-of-the-building-industry/ (Patrick MacLeamy, CEO HOK), see also
http://codebim.com/wp-content/uploads/2013/06/CurtCollaboration.pdf (CURT, 2004)
Ability to Impact cost and performance
Cost of design changes
Drafting-centric workflow
Design
Effect/Cost/Effort
BIM workflow
Construction
Operation
Detailing
Notes: Source: http://projekter.aau.dk/projekter/files/55376698/BIM_Colla*boration_in_the_AEC_Industry_by_Mats_Thomassen.pdf
Figure 4 shows the increase of cost when design changes are made along with the time of the construction design, where the ability to impact cost and functional capabilities decreases by time. Traditionally the design process peaks while the construction documentation is made; a critical point where changes cannot be made without negatively affecting the costs of the project. The preferred design process peaks at the schematic design and design development; a curve which 2.1 Building Information Modelling 12 Design and construction Operations Value of facility documentation Feasibility Design Construction Facility startup Operations Facility retrot Collaborative BIM based delivery process Traditional Design-Bid-Build, paper based process Traditional facility management database process Loss of value due to handover, recreation of information Figure 3 - Data integrity (Eastman et al., 2008): Graphic presentation of the data losses during the lifetime of a building. Compared is the traditional paper-based process vs. a collaborative BIM based delivery process. BIM supports by its possibilities of creating precise models at earlier stages in the design process. (Eastman et al., 2008)
A mini guide in BIM implementation indicates that up to 70% of the design decisions must be made at an earlier stage than by traditional construction processes. (Levring, 2010)

## Slide 8: The Modern Approach: BIM
BIM
Owner
Manufacturer
Contractor
Engineer
Architect
Trades
A shared knowledge resource for information related to an AEC asset.

## Slide 9: Learning Outcomes
A better understanding of
  features & benefits
  implementing BIM as a process and as a new way of thinking
  integration throughout the building life cycle
  risks and challenges
Primary question:
  What are the keys to successful BIM implementation?

## Slide 10: What is BIM?
Is it a design tool? A database? A management tool?
Digital representation of the physical and functional characteristics of a facility.
Context: collaboration involving stakeholders of a facility (insert, extract, update or modify information).
(Smith, 2007)

## Slide 11: What is BIM?
BIM is a way of working.
BIM is information modeling and information management in a team environment. All team members work to the same standards. “BIM creates value from the combined efforts of people, process and technology.”
(UK National Building Specification, 2014)
The word “Building” in BIM is best taken as a verb.
(Kumar, 2015)

## Slide 12: What is Not BIM?
Data models that contain 3D data only and no object attributes
Models with no support of behavior
Multiple 2D CAD reference files that must be combined to define the building
Models that allow changes to dimensions in one view that are not automatically reflected in other views

## Slide 13: The ‘IM’ of BIM
Information Modeling
An information model in software engineering is a representation of concepts and the relationships, constraints, rules, and operations to specify data semantics for a chosen field.
Typically BIM specifies relations between kinds of things, and may also include relations with individual things. BIM can provide sharable, stable, and organized structure of information requirements and knowledge of the domain context.
(B. Kumar, Course Material, Building Information Modelling)
Notes: To introduce BIM, start with the concept of information modelling.

## Slide 14: Building Information Model
For an example, see http://www.bimproject.es/componentes/fotografia/megapic.jpg
Complex object-oriented data structures containing architectual details as well as relevant information from fields such as structural, foundations, electrical, sanitary, HVAC and mechanical are included in BIM models.
Notes: Source: https://magdalencorr.wordpress.com/multidisciplinary-collaboration-and-building-information-modelling/

## Slide 15: Parametric BIM Objects
An important aspect of BIM is the concept of parametric objects. These objects …
  consist of geometric definitions and associated data and rules.
  have rules that determine when a particular change violates object feasibility regarding size, manufacturability, etc.
  are defined at different levels of aggregation.
  have the ability to link to or receive, broadcast or export sets of attributes to other applications and models. (Eastman, 2008)

## Slide 16: Parametric BIM Objects
Multiple instances of a product are generated from a parametric BIM model, based on user needs for a particular project.
For an example, see
http://construction.com/CE/CE_images/2011/Apr_BIM_2.jpg
Notes: Source: http://continuingeducation.construction.com/article_print.php?L=251&C=775

## Slide 17: Support for project-team collaboration
Challenge
Building activities involves diverse sets of information and models. A lack of interoperability may result in significant extra costs.
Two approaches
  Use software of the same vendor.
  Use software of various vendors which exchange data using industry standards.

## Slide 18: Matrix of BIM
Four possibilities are:
Closed BIM: Use of software tools of one single vendor and proprietary formats for data exchange.
Open BIM: Use of software tools of different vendors and open formats for data exchange.
Little BIM: Isolated use of software tools to solve specific tasks.
Big BIM: Integrated use of a digital building model among different disciplines throughout the asset life cycle.
(Jernigan, 2008)

## Slide 19: Matrix of BIM
(Jernigan,2008)
The future trend is towards Big Open BIM.
(See Level of Maturity later in these slides)

## Slide 20: IFC – Industry Foundation Classes
An attempt at standardization.
IFC is an ISO standard data schema for holding and transmitting facility information throughout the facility lifecycle.
(B. Kumar, Course Material, Building Information Modelling)
Developed by International Alliance for Interoperability (IAI), now called buildingSMART.
Website: http://www.buildingsmart.org/

## Slide 21: IFC
IFC is an open, standardised and object-oriented data model/format used to define digital building information including geometric, physical and functional properties.
Open, neutral schema for information exchange.
Most BIM-tools support export and import for IFC files.

## Slide 22: IFC
Object oriented, providing the following
  Inheritance ‐ Inherited properties of classes.
  Polymorphism ‐ Provision of a single interface to different types of entities.
  Extensibility ‐ Future growth taken into consideration.
Building objects are instances of classes.

## Slide 23: IFC Model Architecture
Shared Building Elements
Product Extension
Kernel
Refined from IFC 2x3 Architecture Diagram from http://www.buildingsmart-tech.org/ifc/IFC2x3/TC1/html/
Other Elements
Date Time
Geometry
Material
Measure
Profile
Property
Quantity
Technology
Utility
Actor
Geometric Constraint
Geometric Model
External Reference
Representation
Resource Types:
Control Extension
Process Extension
Architecture Domain
Other Domains

## Slide 24: Geometric Representation VS Building Representation
Rectangle
Origin Point Length Width
Point
X Coordinate Y Coordinate
R1
P1
Geometric representation:

## Slide 25: Geometric Representation VS Building Representation
Building representation:
Wall
Start Point Length Height Type Connected Walls Attached Spaces …
Space
Function Occupant Area …
Point
X Coordinate Y Coordinate
W2
W1
W3
P3
S1

## Slide 26: IFC
IFC standards have the potential to facilitate information sharing across different practitioners in a cost-effective way.
Challenges:
  International differences in laws, processes, materials, etc.
  Inter-field differences in mining, petrochemical, housing, bridges, etc.
  Complexity, large number of different ways to describe geometry
Notes: Source: http://www.solibri.com/support/bim-ifc/

## Slide 27: A Typical Project Organization (Design-Bid-Build)
Owner
Owner’s Rep
Architect
Engineer
Consultant
Consultant
Contractor
Subcontractor
Supplier
Supplier

## Slide 28: Design-Build
Owner
Owner’s Rep
Architect/Contractor
Engineer
Supplier
Subcontractor
Easier BIM implementations than Design-Bid-Build (Fewer actors and fewer links).

## Slide 29
2 Specifications of BIM

## Slide 30: Specifications of BIM
nD Evolution
Level of Maturity
Level of development (see Section 4)
Notes: There may be some overlapping of such specifications, but they are all widely applied definitions being used under different situations.

## Slide 31: nD Evolution
2D – Geometrical shapes in 2D
Traditional CAD software mimics hand drafting with lines and arcs representing objects.
3D – Solid modeling
Intelligent objects to mimic the real-world structures such as walls, windows and doors with useful information embedded.

## Slide 32: nD Evolution
4D – 3D + Scheduling
A type of simulation of a process transforming space over time, which involves linking a 3D model and a construction schedule.

## Slide 33
(Collier and Fischer, 1995)

## Slide 34: nD Evolution
5D – 3D + scheduling + costing
Real time conceptual modeling and cost planning
Quantity extraction to support detailed cost estimation
Trade verification from fabrication models and prefabrication solutions.
6D – Sustainability, facility management applications
Energy analysis
BIM maintenance plans and technical support
And a lot more…

## Slide 35: Database Management behind the Evolution
Enablement of the BIM process can drive the creation of significant volumes of consistent data used by dispersed teams. As a basis for a multidisciplinary collaboration, all types of project information need to be managed and used in a more effective way.
(Keaney, 2011)
Management of non-geometric data:
  Schedule, manpower, coordination, cost, material, etc. See also COBIE in later slides

## Slide 36: Database Management behind the Evolution
To keep the construction project on-track, all changes of the project information from any team need to be communicated to all other stakeholders to avoid errors and delays.
BIM and the Cloud: Projects can be accessed by anyone (having permission) in any location (even at the building site) at anytime.

## Slide 37: CAD vs BIM
CAD: Drawings are core entities.
BIM: Based on object-based parametric modeling. The core objects of BIM are building objects with attached information and rules about behavior.
Building information includes: Geometry, spatial relationships, geographic information, quantities and properties of building components.

## Slide 38: Level of Maturity
The process of moving the AEC industry to ‘full’ collaborative working is progressive.
Several distinct and recognizable milestones are defined in terms of “level” within such process.
The broad concept is to define the level of BIM from 0 to 3.
  (UK National Building Specification, 2014)

## Slide 39: Level of Maturity
Level 0
  No collaboration. Only 2D CAD drafting.
Level 1 (Little Closed BIM)
  Many organizations are currently operating on this level.
  Typically comprises a mixture of 3D CAD and 2D
  CAD drafting.
  3D CAD for concept work and 2D for drafting of statutory approval documentation and production information.
  No collaboration between disciplines.

## Slide 40: Level of Maturity
  Level 2 (Little Open BIM or Big Closed BIM)
  Collaboration comes in the form of exchanging information, design information is shared through a common file format.
  Software used by each discipline should be capable to export to or import from one of the common file formats, such as IFC.
  Level 3 (Big Open BIM)
  Full collaboration between all disciplines by means of using a single shared project model stored in central repository.

## Slide 41: Level of Maturity
UK government requires that “all publicly-funded construction work must be undertaken by using Building Information Modeling to Level 2, by 2016”.
“… it is highly probable that collaborative working practices will ultimately filter through to the private sector ...”
  (UK National Building Specification, 2014)

## Slide 42: BIM Maturity Diagram
Level 0 | Level 1 | Level 2 | Level 3
2D |  | Separate BIM models shared by integration tools | Single integrated BIM model
 | 3D |  | 
 |  | 4D Scheduling | 
 |  | 5D Cost Estimation | 
 |  |  | 6D Facility management
Notes: Source: http://www.monaghans.co.uk/post.php?s=2013-04-09-level-2-bim-is-coming
Put in a table

## Slide 43: Review Quiz I
(Inspired from Associated General Contractors of America)
1. The major problems of the traditional building delivery process are the problems associated with the ineffective exchange of building information, which will raise _____ , as well as lower _______ during the building lifecycle.
  A. Errors, omissions
  B. Information consistency
  C. Possibility of changes
  D. Interoperability among the teams
2. What is Information Model and Building Information Model?
3. What are Parametric BIM Objects?
4. What is IFC?

## Slide 44
Answers: 1. AC;BD
2. Information model is a representation in software engineering that consists of concepts and the relationships, constraints, rules, and operations to specify data semantics.
Building information model, as indicated by its name, is the information model being used in building construction process, by simulating the objects , assemblies and components into digital models.
3. Parametric BIM objects are different instances generated from BIM model based on specific needs on particularly project, containing the data and rules that reflect real-world attributes and behavior.
4. BIM model and Parametric BIM objects can be in various formats with different standards depending on vendors of the software. IFC is an attempt at standardization. IFC is an ISO standard data schema for holding and transmitting asset information.

## Slide 45
5. In parametric 3D BIM, if a door is modified in an elevation view, it also will be updated in
  A. all views, sections, elevations and schedules throughout the model
  B. the window schedule and elevation view only
  C. the window schedule only
  D. the elevation view only
6. What do 4D, 5D and 6D mean?

## Slide 46
Answers
5. A
6. The building industry uses the nD terms to refer to groups of BIM Uses, which do not adequately describe the variety of ways BIM can be used.
In general:
4D: Integration of the BIM with scheduling
5D: BIM with quantity extraction and cost estimation
6D: Use of the BIM for facilities management

## Slide 47: 3 Features and Benefits of BIM

## Slide 48
General
BIM protocols and standard enhance collaboration.
For full benefits, BIM standards should be fixed prior to software implementation.

## Slide 49: Benefits More Efficient 3D Visualization
Eliminates creation and coordination of redundant modeling.
A common 3D building model throughout the design process, to visualize, communicate and coordinate building design solutions from early conception through construction administration.
“More time and cost can be saved to flesh out design ideas.” (Rundell, 2007)
Higher quality presentation materials for approvals, marketing and even design investigation.

## Slide 50: More Efficient 3D Visualization
Automatic low-level corrections when changes are made into design.
May help convey design intent, identify the best design alternatives and improve coordination between multidisciplinary teams.(Schlosser, 2010)

## Slide 51: 3D Model to 2D Plan
2D building plans can be generated from BIM 3D models.
  Floor plans
  Cross sections
  Elevations
  Perspective views
Possible benefits:
  Reduction of amount of time and number of errors.
  Data consistency of among plans upon any modification.

## Slide 52: Cost Estimation
Traditionally, the estimation process includes quantification, pricing as well as various methods using spreadsheet and cost software. Quantification can take 50%-80% time of the whole process.
(Sabol, 2008)
BIM enables the generation of takeoffs, counts and measurements directly from models.
Consistent information and accommodated updates.
Faster and more accurate cost estimation process.

## Slide 53: Cost Estimation
Preliminary cost estimation
Generally based on templates (past project experience, standard square foot costs based on region/project type/construction type).
Usually generic, at a high level and less detailed in nature and avoids counting of individual pieces.
(Sabol, 2008)

## Slide 54: Cost Estimation
Detailed cost estimation
Prepared from well-defined design and engineering data, with standards (to what level of detail, at which project phase) of representing building elements (objects, families, assemblies) in a model.
Information and quantities will be identified and exported to costing application.
To avoid creating cumbersome BIM models, additional information can be affiliated with objects in an external database.
(Sabol, 2008)

## Slide 55: Simulation and Analysis
Energy efficiency
Evaluation of the energy use during the early design phases.
Opportunities to improve the building’s energy performance.
MEP coordination and simulation (Mechanical, electrical, and plumbing).
Structural analysis, emergency evacuation simulation, simulation of other aspects such as lighting and sound.

## Slide 56
Construction
BIM helps speed the construction process, reducing costs, minimizing the likelihood of legal disputes, and providing a smoother process for the entire project (Eastman, 2008).

## Slide 57: Clash Detection
Traditional clash detection
1. Performed manually by overlaying individual system drawings on a light table, or using traditional 2D-CAD tools to overlay CAD layers to identify potential clashes.
Can be slow, costly, prone to error, and relies on up-to-date drawings.
2. Automatic 3D checks in petrochemical industry since the 1970s.
Many meaningless clashes and other errors due to lack of semantic information and behavioral rules.
(Eastman, 2008)

## Slide 58: 3D BIM Clash Detection
Involves interpreting, combining, and displaying 3D files from systems, such as MEP, HAVC, architectural, structural, etc.
Conflicts are identified before they are detected in the construction field. Coordination among designers and contractors is enhanced, and costs can be significantly reduced compared with traditional manual clash detection.

## Slide 59: Before & After
Before, see http://www.bexelconsulting.com/images/pages/ClashDetection/before.png
After, see
http://www.bexelconsulting.com/images/pages/ClashDetection/after.png
Notes: http://www.bexelconsulting.com/images/pages/ClashDetection/before.png
http://www.bexelconsulting.com/images/pages/ClashDetection/after.png

## Slide 60
High quality information based delivery of assets.
This leads to
Lower repair and retrofit costs
More informed decisions regarding replacement
COBIE - Construction Operations Building Information Exchange (East, 2007)
This is an exchange standard for non-geometrical data such as equipment lists and maintenance data.
Asset management

## Slide 61: Other Benefits of BIM
Reveals design and site problems.
Lowers the cost associated with changes.
Facilitates the offsite fabrication and construction with the accurate representation of building objects. Reduces time and cost of construction.

## Slide 62: Other Benefits of BIM
Synchronized procurement with design and construction, using accurate quantities, specifications, properties of materials provided by BIM models.
Better management and operation of facilities.

## Slide 63: 4 Integration through the Building Lifecycle

## Slide 64: Building Lifecycle with BIM
The use of BIM goes beyond the plan and design phase of the project and extends throughout the building life-cycle. It supports processes including project management, cost management, construction management and facility operation.
(Advancedsolutions, 2015)
The information loss associated with transmitting between teams can be bridged by BIM, by allowing each group to manipulate project information that they acquire during their contribution period of the BIM process. (Hamilton, 2012)

## Slide 65
BIM
Design & Analysis
Fabrication
Construction
Operation&
Maintenance
Renovation
During all stages:
Management and interaction of information‐rich parametric 3D modeling.
Collaborative problem solving involving various teams.

## Slide 66: Level of Development
“The Level of Development (LOD) specification is a reference that enables practitioners in the AEC Industry to specify and articulate the content and reliability of BIMs at various stages in the design and construction process.” (BIMForum,2013)
Notes: How different teams see differently based on the same model and extract the information they need practically and effectively

## Slide 67: Level of Development
“This clear articulation allows model authors to define what their models can be relied on for, and allows downstream users to clearly understand the usability and the limitations of models they are receiving.” (BIMForum,2013)

## Slide 68
Level | Descriptions
LOD100 | Conceptual design, master planning
LOD200 | Schematic design, design development
LOD300 | Construction documents, shop drawings
LOD400 | Fabrication and assembly documentation
LOD500 | As-built situation for operation and maintenance
Csocsics, M., LOD: Level of Detail or Level of Development? www.in-ex.hu/ eng/blog/content/75-lod:-level-of-detail-or-level-of-development/level=4

## Slide 69: Level of Development
LOD can be built into “views” to clarify expectations of stakeholders, in terms of information “granularity”, which are often linked to time and stage of work.
Concept – Construction – Management
(AECmag.com, 2013)

## Slide 70: BIM and IPD
IPD – Integrated Project Delivery
“A project delivery approach that integrates people, systems, business structures, and practices into a process that collaboratively harness the talents and insights of all project participants to optimize project results, increase value to the owner, reduce waste, and maximize efficiency through all phases of design, fabrication and construction.”
(AIA, 2007)

## Slide 71: BIM and IPD
“IPD has materialized as a delivery method that could most effectively facilitate the use of BIM for construction projects.” (Becerik-Gerber, et al, 2009)
BIM
Owner
Manufacturer
Contractor
Engineer
Architect
Trades

## Slide 72: BIM Project Execution Plan
PEP (Project Execution Plan)
“To successfully implement BIM, a project team must perform detailed and comprehensive planning. A well documented BIM Project Execution Plan will ensure that all parties are aware of the opportunities and responsibilities associated with the incorporation of BIM into the project workflow.”
  (The Computer Integrated Construction Research Group, 2010)
“90% of the costs of a building occur after construction.” Michael Schley, FM:Systems (UK National Building Specification, 2014)

## Slide 73: BIM Project Execution Plan Procedure
Identify BIM Uses and Goals
Define project and team value.
Design BIM Project Execution Process
Develop a process which includes tasks supported by BIM along with information exchanges.
Develop Information Exchanges
Develop the information content, level of detail and responsible party for each exchange.
Define supporting infrastructure for BIM Implementation

## Slide 74: IDM - Information Delivery Manual
Similar idea to PEP procedure.
To use BIM effectively by improving the quality of communication between different participants in the construction process.
“IDM will grow progressively to provide a comprehensive reference to the processes that may be executed within building construction.”
(buildingSMART, 2015)

## Slide 75
The components of IDM are:
Process Map
“Provides a description of an activity (or set of activities) related to a domain in the AEC/FM industry.”
Exchange Requirement
“A non technical description of the information required as input to the process and the expected source of that information together with a description of the expected results of the process.”
Model View Definitions
“Defines a subset of the IFC schema that is needed to satisfy one or many Exchange Requirements of the AEC industry.”
(buildingSMART, 2015)

## Slide 76: BIM Uses throughout a Building Lifecycle
Plan |  | Design |  | Construction | Operate
Existing Condition Modeling & Cost Estimation |  |  |  |  | 
Phase Planning |  |  |  |  | 
Programming & Site Analysis |  |  |  |  | 
 | Design Reviews |  |  |  | 
 |  | Engineering Analysis |  |  | 
 |  | Code Validation |  |  | 
 |  |  | 3D Coordination |  | 
 |  |  |  | Site Utilization Planning | 
 |  |  |  | Digital Fabrication | 
 |  |  |  | 3D Control and planning | Maintenance & Management
(Column Width – Scale Irrelevant)

## Slide 77: Case Study
Project overview:
College of Liberal Arts (CoLA) Building on campus.
Owner: University of Texas at Austin.
Construction duration: 08/2010/-03/2013.
Total project cost: $100M
(Design cost $30M, Construction cost $70M)
Reasons for using BIM:
  Requirement by owner
  Complex MEP system
  Energy analysis
(F. Leite, Course material)

## Slide 78: BIM to Field Process
(Retrieved from BIM course slides, F. Leite)

## Slide 79: Design Coordination Process
(Retrieved from BIM course slides, F. Leite)

## Slide 80: BIM to Field Technical Components
Robotic Total Stations
  Effective Field-to-Office Communication
Tablet PCs/iPads
  Information Distributors
Sync
  Updates Overnight
  Maintains useful As-Built
Virtual Superintendent
  Virtual Inspection
  “Noodle-like mess” is easier to inspect
  Verifies what is drawn is what is built.

## Slide 81: Measurable Improvements
Schedule: project delivery 6 months ahead original schedule
Cost: ~$200,000 estimated savings due to BIM-based design coordination

## Slide 82
5 Risks, Challenges and Future
Notes: Sources:
Building Information Modeling (BIM): Benefits, Risks and Challenges Salman Azhar, Michael Hein and Blake Sketo
McWhorter School of Building Science
Auburn University
Auburn, Alabama

## Slide 83: Risks
Ownership of BIM data and its protection
  Owner pays for the design and team members provide proprietary information.
  May reduce motivation to fully realize the potential of BIM.
Licensing issues
  Use of vendor’s design of a designer not licensed in the project location.
Responsibility for data entry and inaccuracy
  Controls on the entry of data.
  Cost of inputting and reviewing BIM data.
  (Azhar, 2011)
Notes: Ownership :
For example, if the owner is paying for the design, then the owner may feel entitled to own it, but if team members are providing proprietary information for use on the project, their propriety information needs to be protected as well. Thus, there is no simple answer to the question of data ownership; it requires a unique response to every project depending on the participants' needs.
When project team members, other than the owner and A/E, contribute data that is integrated into the BIM, licensing issues can arise.

## Slide 84: Risks
Blurred level of responsibility due to integrated concept of BIM
  Which team fixes which errors?
Responsibility for the proper technological interface among various programs
  Incomplete submitted data.
  Data submitted from various scheduling and costing programs which have been developed in isolation.
  Increase in coordination costs and decreased accuracy of data transmission.
  (Azhar, 2011)

## Slide 85: Solutions
BIM protocol
“The Protocol identifies the building information models that need to be produced by members of the project team and puts into place specific obligations, liabilities and associated limitations on the use of the models.”
The BIM protocol addresses the issues of ownership, licensing and responsibility by defining “Obligations”, ”Electronic Data Exchange”, “Use of Models”, “Liability in respect of a model”, etc.
(Construction Industry Council, 2013)

## Slide 86: Solutions (cont.)
Scope of Services for Information Management
Information Management is a mandated role in the BIM Protocol.
“The initial responsibility for the appointment of the information manager lies with the employer, who must ensure that there is an Information Manager appointed (whether by the employer or another party) at all times until completion of the Project.”
(Construction Industry Council, 2013)

## Slide 87: Solutions (cont.)
EIR(Employer’s Information Requirements)
“EIRs are an important element of Project BIM Implementation as they are used to set out to the bidder what models are required and what the purposes of the models will be. These requirements will be written into the BIM Protocol and implemented through the BIM Execution Plan.”
The content of the EIR covers three sections:
Technical: Software Platforms, etc.
Management: Roles and Responsibilities, etc.
Commercial: Defined BIM/Project Deliverables, etc.
(Bimtaskgroup,2013)

## Slide 88: Other Risks
Use of inappropriate IFCs can make modifications costly
Information loss
Small return on investment
Increase in costs over traditional methods
More errors and more delays than without BIM

## Slide 89: Challenges
Lack of Expertise
  BIM has been suspected to be a complex and
  non-robust system
  Teams in the construction industry lack of knowledge and competency to put the concept into full practice.
Resistance to change
  Effective implementation of BIM requires changes to many aspects of business of an organization, with a throughout understanding and mature plan of BIM.
  (BIMhub, 2013)
Notes: Managerial
BIM modeling may allow facilities managers to enter the picture in the future at a much earlier stage, where they can influence the design and construction. The visual nature of the BIM allows all stakeholders to get important information before the building is completed. This includes tenants, service agents as well as maintenance personnel. Finding the right time to include these people will undoubtedly be a challenge for owners.

## Slide 90: Challenges
Management of Information
The involvement and implementation of BIM by practitioners will lead to challenging management.
New processes and skills
To achieve successful implementation of BIM, new legal and negotiation processes need to be in place. Experienced and skilled partners are needed. This takes time.

## Slide 91: Challenges
Technical challenges
  Requirement of tested practical strategies for exchange and integration of meaningful information among BIM models.
  Building object models can be difficult to standardize universally due to technical, cultural, regional, climatic, legal and political differences.

## Slide 92: Challenges
Managerial challenges
  Who should develop and operate the building information models?
  Who pays for the development and operation?
  When should stakeholders be included?
  (Azhar, 2011)

## Slide 93: The Future of BIM
An increasing range of owners and manufacturers are adopting BIM.
BIM is improving.
“The lack of appropriately trained professional staff, rather than the technology itself, is the current bottleneck to widespread implementation”(Eastman, 2008). This remains true today and it is expected to be true for another couple of decades.

## Slide 94: The Future of BIM
“The big picture is that BIM will facilitate early integration of project design and construction teams, making closer collaboration possible.
This will help make the overall construction delivery process faster, less costly, more reliable, and less prone to errors and risk.”
(Eastman, 2008)

## Slide 95: Review quiz II
1. What type of software might be needed for BIM? Keep in mind that not all the software will be needed in every BIM projects, but generally we need:
  Object-oriented 3-D modeling software for creating and manipulating models
  Engineering simulation and analysis software
  Rendering software
  MATLAB
  Construction coordination software for clash detection
  Cost estimating software
  Scheduling simulation software
2. What teams are involved in the BIM process?
3. Write down a few barriers to implementation of BIM.

## Slide 96
Answers:
1. A,B,C,E,F,G
2. BIM as a collaborative process, it would ideally involve the entire project team: the owner, architects, designers, engineers, contractors, operation & maintenance.
3. Examples of barriers are
Ownership and licensing of BIM models
The lack of expertise
Resistance to change
Information management difficulties
BIM model standardization

## Slide 97
4. BIM is usually called as a disruptive practice because (choose one)
  A. a large number of people are needed to implement the process
  B. it is difficult to execute
  C. the benefits of the process are difficult to quantify
  D. it dramatically affects workflow
5. Write down examples to show the challenge of IFC in terms of international differences and inter-field differences respectively.

## Slide 98
Answers:
4. D
5. Examples are
International difference: countries have different laws and code requirements.
Inter-field difference: Petrochemical plant design and construction standard models cannot be used for residential building design and construction.

## Slide 99: 6 Summary

## Slide 100: Summary
BIM is a process involving generation and management of digital representations of building objects, which are used during planning, design, construction, operation and maintenance of diverse physical infrastructures.
BIM helps to improve quality, reduce costs and save time.
There are risks and challenges.

## Slide 101: Summary of Acronyms
IFC – Industry Foundation Classes
LOD – Level of Development
IPD – Integrated Project Delivery
IDM – Information Delivery Manual
PEP – Project Execution Plan
IAI – International Alliance for Interoperability
AIA – The American Institute of Architects

## Slide 102: Principal Source Documents
Course material
Building Information Modeling – Introduction (BIM As Technology), B. Kumar, Glasgow Caledonian University.
CEE 4140 - Introduction to Building Information Modeling (BIM) in Construction, J. Teizer, Georgia Institute of Technology.
BIM Course Slides, F. Leite, University of Texas at Austin.

## Slide 103: References
Advancedsolutions.com, (n.d.). Lifecycle BIM - Advanced Solutions. [online] Available at: http://www.advancedsolutions.com/services/lifecyclebim.aspx [Accessed 21 Jul. 2015].
AIA, (2007). Integrated project delivery: a guide, The American Institute of Architects California Council.
Aecmag.com, (2013). Executive guide to BIM: part 2. [online] Available at: http://aecmag.com/technology-mainmenu-35/564-executive-guide-to-bim-part-2 [Accessed 28 Jul. 2015].
Azhar, S. (2011). Building Information Modeling (BIM): Trends, Benefits, Risks, and Challenges for the AEC Industry. Leadership Manage. Eng., 11(3), pp.241-252.
bimforum.org/LOD, (2013). Level of Development Specification For Building Information Models Version: 2013. [online] Available at: http://bimforum.org/wp-content/uploads/2013/08/2013-LOD-Specification.pdf [Accessed 21 Jul. 2015].
Becerik-Gerber, B. (2010). Implementation of Integrated Project Delivery and Building Information Modeling on a Small Commercial Project. Ddes, Kent, D.
Bimhub.com, (2013). Challenges in BIM Implementation. [online] Available at: http://www.bimhub.com/blog/challenges-bim-implementation/ [Accessed 21 Jul. 2015].
Bimtaskgroup.org, (2013). Employer’s Information Requirements Version 07 28.02.13 Available at: http://www.bimtaskgroup.org/wp-content/uploads/2013/04/Employers-Information-Requirements-Core-Content-and-Guidance.pdf [Accessed 17 Aug. 2015].
buildingSMART, (2015). IDM Makes IFC Work. [online] Available at: http://web.stanford.edu/group/narratives/classes/08-09/CEE215/ReferenceLibrary/Industry%20Foundation%20Classes%20(IFC)/IDM/IDM%20Makes%20IFC%20Work!.pdf [Accessed 3 Aug. 2015].
Collier, E. and Fischer, M. (1995) Four Dimensional Modelling in Design and Construction, CIFE tech Report 101.
Construction Industry Council, (2013). Building Information Model (BIM) Protocol CIC/BIM Pro first edition 2013. UK. Available at: http://cic.org.uk/download.php?f=the-bim-protocol.pdf
CURT (2004) "Collaboration, Integrated Information, and the Project Lifecycle in Building Design and Construction and Operation", Construction User Roundtable WP-1202
Csocsics, M. (n.d.). LOD: Level of Detail or Level of Development?. [online] Studio IN-EX. Available at: http://www.in-ex.hu/eng/blog/content/75-lod:-level-of-detail-or-level-of-development/level=4 [Accessed 29 Jul. 2015].

## Slide 104: References
East, E.W. (2007) Construction Operations Building Information Exchange (COBIE) Requirements Definition and Pilot Implementation Standard, Construction Engineering Research Laboratory (CERL) U.S. Army Engineer Research and Development Center, Champaign, IL, USA
Eastman, C. (2008). BIM handbook: A guide to building information modeling for owners, managers, designers, engineers, and contractors. Hoboken, N.J.: Wiley.
Hamilton, t. (2012). BIM deployment: A Process to Adopt and Implement a Disruptive Technology. Austin, Tex.: University of Texas.
IHS Economics, 2013, Global Construction Outlook: Executive Outlook, [online] www.ihs.com. Available at: https://www.ihs.com/pdf/IHS_Global_Construction_ExecSummary_Feb2014_140852110913052132.pdf
Jernigan, F.E. (2008): BIG BIM little bim: The practical approach to Building Information Modeling: Integrated Practice done the right way! 2nd ed., 4 Site Press, Salisbury, MD, USA.
Keaney, P. (2011). BIM 360: Collaboration, Data Management, and BIM - Buildipedia. [online] Buildipedia.com.
Kumar, B. (2015) Personal Communication
Rundell, R. (2007). BIM and Visualization, Part 2 (1-2-3 Revit Tutorial) | Cadalyst. [online] Cadalyst.com. Available at: http://www.cadalyst.com/aec/bim-and-visualization-part-2-1-2-3-revit-tutorial-3635 [21.7.15]
Sabol, L. (2008). Challenges in cost estimating with Building Information Modeling. IFMA World Workplace.
Schlosser, M. (2010). Visualization and BIM: A Powerful Combination. [online] Geoexpressions.blogspot.ch. Available at: http://geoexpressions.blogspot.ch/2010/07/visualization-and-bim-powerful.html [28.7.15].
Smith, D. (2007) “An Introduction to BIM”. Journal of Building Information Modeling. Fall, 2007. p 12-14. Available at: http://buildipedia.com/aec-pros/design-news/bim-360-collaboration-data-management-and-bim [Accessed 21 Jul. 2015].
The Computer Integrated Construction Research Group, (2010). Building Information Modeling Execution Planning Guide Version 2.0. The Pennsylvania State University.
UK National Building Specification (2014) Thenbs.com, (n.d.). What is BIM?. [online] Available at: http://www.thenbs.com/bim/what-is-bim.asp BIM levels explained - Building Information Modelling (BIM) article from NBS. [online] Available at: http://www.thenbs.com/topics/bim/articles/bim-levels-explained.asp [Accessed 21 Jul. 2015].

## Slide 105: Bibliography
AGC Certificate of Management—Building Information Modeling (2011) Candidate guide
BIM Employer’s Information Requirements (EIR) http://www.bimtaskgroup.org/bim-eirs/
BIM & Integration—Introduction http://4sitesystems.com/iofthestorm/books/makers-of-the-environment/book-3/curriculum-built-world/categories/introductionbim-integration/
IAI, http://www.iai-tech.org/ifc/IFC2x3/TC1/html/index.htm
Halttula, H., Aapaoja, A., and Haapasalo, H. (2015). "The Contemporaneous use of Building Information Modeling and Relational Project Delivery Arrangements." Procedia Economics and Finance, 10.1016/S2212-5671(15)00209-9, 532-539.
Hamil, S. (2013). BIM, Construction and NBS: BIM and LOD. [online] Constructioncode.blogspot.ch. Available at: http://constructioncode.blogspot.ch/2013/08/bim-and-lod.html [Accessed 28 Jul. 2015].
Luth, G., Schorer, A., and Turkan, Y. (2014), Lessons from Using BIM to Increase Design-Construction Integration, Practice Periodical on Structural Design and Construction, Vol. 19, No. 1, pp. 103-110.
Patel, N. (2014). 3 Types Of 3D BIM Clash Detection Have Their Own Importance | News & Articles | HiTechCADDServices. [online] Hitechcaddservices.com. Available at: http://www.hitechcaddservices.com/news/3-types-of-3d-clash-detection-have-their-own-importance/ Accessed 21 Jul. 2015].
Top 10 BIM Questions http://www.thenbs.com/topics/bim/articles/top10bimquestions.asp
Wang, L. and Leite, F. (2014). Process-Oriented Approach of Teaching Building Information Modeling in Construction Management. J. Prof. Issues Eng. Educ. Pract., 140(4), p.04014004.
Thanks to reviewers
F. Leite, C. Koch, E. Obonyo, B. Kumar